RecipeSnap

AI-Powered Invoice Scanning & Recipe Costing for Restaurants

# What RecipeSnap Is

RecipeSnap is a Notion template bundle with an AI-powered backend that lets independent restaurant owners snap a photo of a vendor invoice and automatically extract every line item, price, quantity, and pack size. Those ingredients flow into a Notion database where they connect to recipes, and recipe costs update automatically every time a new invoice is scanned. No more spreadsheets, no more manual price entry.

The product is sold as a one-time purchase on Gumroad. The target customer is a single-location restaurant owner who uses Notion and wants food cost visibility without paying $300+/month for MarginEdge or MarketMan.

# Tech Stack

- Backend: Flask (Python), hosted on a Beelink mini-PC at the restaurant

- AI: Anthropic Claude API for invoice OCR and data extraction

- Database: Notion API (Invoices, Ingredients, Recipes, Recipe Items databases)

- Frontend: Single-page PWA (static/index.html) served by Flask

- Deploy: GitHub repo → git pull on server → systemctl restart

# Completed Work

| Feature | Details | Status |
| --- | --- | --- |
| Invoice Scanner | Photo/PDF upload → Claude AI extracts line items, prices, quantities, pack sizes. Multi-page support. Results displayed in mobile-friendly UI. | Done |
| Notion Push | One-tap push of scanned invoice to Notion. Creates invoice page with 5-column table (Item, Pack/Size, Qty, Unit Price, Total) plus vendor/date metadata. | Done |
| Ingredients Sync | Auto-creates/updates Ingredients database from invoice line items. Batched processing (1 invoice per call) to avoid 504 timeouts. Stores Pack Size, Yield (oz), Pack Price (unit price, not line total). | Done |
| Pack Size Extraction | AI parses pack descriptions (e.g. "6/5 LB" = 480 oz, "4/1 GAL" = 512 oz) into Yield (oz) for per-ounce costing. | Done |
| Canonical Ingredients | Maps messy invoice names ("BEEF PTY GRND CHUK BRSKT") to clean names ("Burger Patty") via Select property. Auto-resolves recipe items to the most recently updated ingredient with matching canonical name. | Done |
| Cost Formula Chain | Cost per Recipe Unit formula: prioritizes Units per Pack (manual), falls back to Yield (oz) with unit-aware conversion (lb, gal, qt, cup, oz). Flows: Ingredient → Recipe Item (Line Cost = Qty × Unit Cost) → Recipe (Total Cost rollup → Cost per Serving, Food Cost %, Profit per Plate). | Done |
| Recipe Builder UI | In-app recipe builder: search all ingredients (canonical + raw), select one, enter qty, see auto-filled unit and cost preview, add to recipe. Create new recipes with menu price. Replaces Notion’s unusable relation-based recipe building. | Done |
| All-Ingredients Search | New /api/recipe/all-ingredients endpoint returns every ingredient (canonical names deduplicated + raw names). Frontend search shows both with green/gray badges. | Done |
| GitHub Deployment | Code pushed to github.com/mgiorgio-beep/ticketsnap. Deploy flow: local git push → server git pull → systemctl restart. | Done |
| Rebrand to RecipeSnap | All user-facing references renamed from TicketSnap to RecipeSnap across app.py and index.html. | Done |

# Pending Work

| # | Task | Details | Status |
| --- | --- | --- | --- |
| 1 | Deploy Latest Code | SSH/WireGuard to Beelink is down. Need physical reboot at restaurant, then: git clone repo → systemctl restart. All code changes are ready. | Blocked |
| 2 | Re-sync Ingredients | Existing ingredients have wrong Pack Prices (line totals instead of unit prices). Run sync endpoint after deploy to fix all prices. | Pending |
| 3 | Set Units per Pack | Count-based items (buns: 24, bacon slices: 288, cakes: 20/24) need manual Units per Pack since count can’t auto-derive from weight. | Pending |
| 4 | Test Full Flow | End-to-end: scan invoice → ingredients populate with correct prices → build recipe in UI → costs roll up to food cost % and profit per plate. | Pending |
| 5 | Vendor Price Watch | Third module in the bundle. Track price changes across invoices, alert when a vendor raises prices, compare vendor pricing side-by-side. Not yet started. | Pending |
| 6 | Notion OAuth | Currently using a stored token. Need real OAuth flow so customers can connect their own Notion workspace. Required before selling. | Pending |
| 7 | PWA Token Persistence | PWA loses Notion token on reinstall/cache clear. Need more durable token storage. | Pending |
| 8 | Mobile UI Polish | Smart status button text doesn’t render on phone. General mobile testing and polish pass needed. | Pending |
| 9 | Pricing & Listing | Set pricing, create Gumroad listing, build landing page. Position against $300+/mo SaaS competitors as a one-time purchase. | Pending |

# Competitive Landscape

There is no AI invoice scanner on the Notion marketplace. Existing restaurant templates (kitchenOS, Negotyum) are fully manual — users type every ingredient and price by hand. RecipeSnap is the only Notion-based solution that automates the invoice-to-recipe-cost pipeline.

SaaS competitors and their monthly pricing:

| Product | Price/Month | Notes |
| --- | --- | --- |
| MarginEdge | $330/location | AI invoice processing + food costs |
| MarketMan | $239–$429 | AI scanning + inventory |
| WISK | $199–$799 | Invoice scanning + analytics |
| meez | Subscription | Invoice + recipe costing |
| RecipeSnap | One-time purchase | AI scanning + recipe costing in Notion |

RecipeSnap’s positioning: the same AI invoice scanning and automatic recipe costing that MarginEdge charges $4K/year for, as a one-time Notion template purchase for independent restaurant owners.